# IQR — User Acceptance Test Guide

Thirteen step-by-step cases a reviewer can run from the console (python -m iqr.cli serve → http://127.0.0.1:8400, or the deployed App Service URL). Total time ≈ 25 minutes.

# UAT-0 · Intake — bulk upload and the package's story

New validation tab → drag ALL files from tests/fixtures/controls/C10032/package into the drop zone (or paste the folder path → Analyze folder).

Expect: artifact/cell/email counts, format chips, a grounded story naming the control and checks, C10032 suggested at 100% evidence, missing items declared BEFORE the run. Confirm and click Run validation.

# UAT-1 · Clean control end to end

Analyze tests/fixtures/controls/C23024/package → confirm C23024 → Run validation.

Expect: verdict PASS; three cited findings; audit pack downloads and contains verdict.json, checklist.md, citations.json, gaps register, manifest, plan.json.

# UAT-2 · Honest gap — remove required evidence

Copy the C23024 package; delete the approval .eml; run against the copy.

Expect: PASS_WITH_GAPS (never pass); the sign-off check names the missing evidence.

# UAT-3 · Defect caught — tamper with a number

Copy the C23024 package; change one regional sales cell (e.g. +1,000 to B2); run.

Expect: numeric check FAIL with recomputed vs recorded values and the delta; citations point at the exact cells.

# UAT-4 · Temporal + timezone (GMT/CDT)

Run C10032 against its fixture package.

Expect: PASS; the temporal detail shows both UTC-normalized stamps and correct ordering.

# UAT-5 · Vision tie-out (OCR)

Run C10075 against its fixture package.

Expect: PASS; screenshot value ties to the workbook cell.

# UAT-6 · Live model attribution and fallback

With Azure configured, run any control; read the Live-run agent lines.

Expect: agent[foundry] on judgment checks. Break the key and rerun: agent[stub] — visible fallback, run still completes honestly.

# UAT-7 · Evaluation gates

Evaluation tab → Run evaluation.

Expect: all five gates PASS.

# UAT-8 · Batch scoring + confidence

Evaluation tab → Batch ×3 with scoring.

Expect: per-gate mean/min/max plus a per-check confidence table (stability bars, HIGH/MEDIUM/LOW). Verify no false pass ever.

# UAT-9 · HITL adjudication → reinforcement learning

Governance tab: adjudicate an exception (include iqr_verdict), then click Run learning pass.

Expect: 'Applied 1 new adjudication(s)'; confidence moves off 0.50 (up on agreement, down on override); re-running applies 0 (idempotent).

# UAT-10 · Citation gate (anti-hallucination)

Run: pytest tests/test_citation_gate.py -q

Expect: green — a fabricated locator is mechanically rejected.

# UAT-11 · Reproducibility

Run the same control twice; diff the two packs' verdict.json (ignore run_id).

Expect: identical verdicts, evidence sets, computed values.

# UAT-12 · MCP surface

From an MCP client: python -m iqr.mcp_server; call list_controls then run_control on a fixture.

Expect: typed verdict JSON with citations and a pack path; unapproved plans refused.